WEEKLY ACTIVITY REPORT

Reporting period: 03/21/02 – 03/27/02

Capstone Project: Innocence Project of the National Capitol Area

Team Members: John Duffy, Mike Vaidya, Andrea VanPelt, and John Weinheimer

Faculty Advisor: Ken Egan

# ACTIVITIES COMPLETED THIS REPORTING PERIOD:

## Meetings

### 3- 21-02 (Thursday) Meeting with John Duffy and John Weinheimer to discuss Sponsor prototype web site and project web site.

### 3-23-02 (Sat) Team meeting in McLean to setup SDD and --- outline for deliverables to client.3-20-02 (Wed) Telecom of JAM team preparation of Charts for client meeting on Thursday 3-21-02.

## Reports by section

### Public Relations

#### Drafted outline for System Design Document

#### Drafted outline for System Specification

#### Drafted Functional system Diagram

#### Revised Schedule

#### Coordinated cost with Amecus corporation. Secured 50% discount.

### Administrative

#### Revised the Process Map of the Administration process after client input.

#### Completed  Research Paper on BlueTooth Technology

#### Began research on the SDD on HP Digital Sender

### Resources

#### Finalized Amicus Attorney Research 3/27/02

#### Activities to work on

#### SDD document-hosting AU, Partnerships

#### Contact Jo-Ann Wallace NLADA today

#### Contact David Bos for response to questions

#### David Bos –telecon 3/26/02

#### Telephone meeting with David Bos-Questions for him for his meeting with Greta Dawson yesterday.

#### Presented options on resources to client.

### Research

#### Presented research concept to IP team in DC.

#### Adjusted research approach based on client input.

#### Web Site Issues

##### Uploaded project site with new information.

##### Contacted Carol and let her know the web site is up and running.

#### Other

##### Updated everyone on AU ability to host web site.

##### Completed research paper on ZOPE.

##### Give guidance on IPNY information needed.

##### Received sample questionnaires for IP clients.

##### Added stop light chart on requirements for sponsor.

##### Coordinated meeting at sponsor site.