# JHU-Capstone Meetings J2AM

# Innocence Project Web Site Project Team

# (Meeting Minutes)

Meeting with: Team

Code: 2002-04-01-Meeting-Team

### Date: April 01, 2002  (5: 00 – 6:15 pm) Monday at McLean building 10th floor.

# Attendees:

John Duffy

Mike Vaidya

John Weinheimer- Dial in

Andrea Van Pelt

# Agenda:

## Issues Review

## interim Report

## Outstanding issues

## Updates

## Action Items

## Summary

# Main Section

## Issues Review

### AI JD Set meeting with sponsor on 9th or 10th.

#### Ken wants a meeting to ensure no surprises and see if they have been thinking about how to fund project.

## interim Report

### Reports SDD

#### Document disjointed- needs development to get into perspective.

#### 3 Options

##### Outsource Commercial

##### In-house American University

##### Business partnership NALDA partnership Zope back end.

#### AI (all) meet on Tuesday to work on document. 4-2-2002

##### Work on holes and flesh out

##### AI MV get projector

#### SDD Charts

##### High level

###### Intro-?

###### PR JD

###### Admin MV

###### Hosting AV

###### Brief database JW

###### AI JW send research charts for brief

#### AI MV send out APA format

#### Section reviews

##### Reliability of Hardware – lifecycle cost.

##### Review definitions by sections

### Reports FRD (No status on)

## Outstanding issues

### Logo

#### Status- have not heard from Robin.

#### AI JW contact Robin and find out status.

#### AI JW Build JD Logo so we are not empty handed.

##### IPNW- /IPNCR with capitol dome on top.

### I All photos for web site due from all.

### Problem on Geocities. Can only see 1st frame of table on all sub pages of web site. JD using BAH standard Netscape 4.76

### AI JW to investigate.

#### Use Netscape V6.2 or IE 5.00 or higher pages work properly.

## Updates

### Schedule- JD updated schedule with team.

### Action Items JW updated AI list with team.

## Action Items

### AI JD Set meeting with sponsor on 9th or 10th.

### AI (all) meet on Tuesday to work on document. 4-2-2002

### AI MV get projector

### AI JW send research charts for brief

### AI MV send out APA format

### AI JW contact Robin and find out status.

### AI JW Build JD Logo so we are not empty handed.-IPNW- /IPNCR with capitol dome on top.

### I All photos for web site due from all.

### AI JW to investigate table display problem on web site.

#### Use Netscape V6.2 or IE 5.00 or higher pages work properly. Old BAH 4.71 Netscape has problems displaying FrontPage 2002.

## Summary

# Meeting was productive. Need to have extensive meeting to coordinate SDD document. Will conduct tomorrow 4-2-02.